## (WBS) – Nexora HQ LAN Project (3-Day Sprint)
### 🗓️ Day 1: Design Phase – Architecture & Planning
#### 1.0 Network Architecture Design
- 1.1 Define VLANs for IT, Finance, HR, Guest, and NMS
- 1.2 Assign IP subnets and gateway logic per VLAN
- 1.3 Plan Layer 3 routing strategy (SVIs vs router-on-a-stick)
- 1.4 Design EtherChannel topology (tri-switch core + access)
- 1.5 Reserve IP ranges for future WAN interfaces
#### 2.0 Security & Access Control Planning
- 2.1 Define ACL rules (e.g., restrict HR ↔ Finance traffic)
- 2.2 Plan SSH and NTP setup for secure management
- 2.3 Document DHCP exclusion zones for static IPs
#### 3.0 Documentation & Peer Review Prep
- 3.1 Draft IP plan and VLAN table
- 3.2 Create commit message structure for each config phase
- 3.3 Annotate design diagrams for peer clarity
### 🗓️ Day 2: Implementation Phase – Configuration & Simulation
#### 4.0 VLAN & Interface Configuration
- 4.1 Create VLANs on switches
- 4.2 Configure trunk ports and EtherChannel
- 4.3 Assign SVIs or sub-interfaces with IPs
#### 5.0 DHCP & Management Setup
- 5.1 Configure DHCP pools per VLAN
- 5.2 Exclude static IPs for servers and NMS
- 5.3 Assign management IPs to switches
- 5.4 Enable SSH and NTP on NMS switches
#### 6.0 Routing & ACLs
- 6.1 Enable inter-VLAN routing
- 6.2 Apply ACLs for traffic control
- 6.3 Verify routing logic with simulation tools
### 🗓️ Day 3: Validation & Documentation
#### 7.0 Simulation & Testing
- 7.1 Test DHCP assignment and gateway reachability
- 7.2 Verify VLAN isolation and ACL enforcement
- 7.3 Simulate failover and EtherChannel behavior
#### 8.0 Final Documentation
- 8.1 Annotate configs with peer-friendly comments
- 8.2 Finalize commit messages and simulation notes
- 8.3 Prepare lab guide for academic submission or peer review

WBS

Day 1

## Finalized 1.0 – Network Architecture Design (Layered, Service-Integrated, WLC-Enabled)
### 🏢 Corporation: Nexora Systems Ltd.
Location: Johannesburg, South Africa
Mission: Deliver secure, high-availability fintech services across departments with strict compliance and modular scalability.

## 🏗️ Layered LAN Architecture – Three-Tier Model
Layer	Role	Devices & Count
Access Layer	Connects end devices and APs	4 Layer 2 switches, 6 APs (3 Staff, 3 Guest)
Distribution Layer	Aggregates access, enforces policy	2 Layer 3 switches (SVIs, ACLs, DHCP relay)
Core Layer	High-speed backbone, WAN-ready uplinks	2 Routers or L3 switches, 1 WLC, firewall, core services

### Node Breakdown & Roles
#### Access Layer
- End Devices: PCs, printers, VoIP phones
- Wireless Clients:
  - Staff SSID → VLAN 10/20/30
  - Guest SSID → VLAN 40
- Switches: 4 PoE-enabled Layer 2 switches
- APs: 6 total (3 Staff, 3 Guest)
- Connection: APs operate in lightweight mode, tunnel traffic to WLC via CAPWAP
#### Distribution Layer
- Switches: 2 Layer 3 switches
- Functions:
  - SVIs for VLANs
  - Inter-VLAN routing
  - ACL enforcement
  - DHCP relay
  - EtherChannel to core
#### Core Layer
- Devices:
  - 2 routers or high-performance L3 switches
  - Wireless LAN Controller (WLC)
  - Firewall (stateful, NAT, ACLs, DoH/DoT filtering)
  - Authoritative DNS Server
  - HTTP Server
  - Email Server
- Functions:
  - WAN uplinks (192.168.254.0/30)
  - PAT for outbound traffic
  - SSH, NTP, NetFlow
  - Centralized wireless control via WLC

### 🔐 Port Address Translation (PAT)
Public IP for LAN: 196.44.3.9
- Configured on core firewall/router
- All internal devices use this IP for outbound Internet
- ACLs enforce Guest VLAN isolation and restrict internal exposure

### 🔹 VLAN Definitions
VLAN ID	Name	Purpose	Subnet
10	IT	Wired + Staff AP (SSID: Nexora_Staff)	192.168.10.0/24
20	Finance	Wired + Staff AP (SSID: Nexora_Staff)	192.168.20.0/24
30	HR	Wired + Staff AP (SSID: Nexora_Staff)	192.168.30.0/24
40	Guest	Guest AP only (SSID: Nexora_Guest)	10.10.10.0/24
99	NMS	Management, DHCP, SSH, NTP, DNS, HTTP	192.168.99.0/24

### 🔹 Gateway IPs per VLAN
VLAN	Gateway IP	Notes
10	192.168.10.1	IT VLAN gateway
20	192.168.20.1	Finance VLAN gateway
30	192.168.30.1	HR VLAN gateway
40	10.10.10.1	Guest VLAN gateway
99	192.168.99.1	NMS VLAN gateway

### 🔹 Core Services (VLAN 99)
Service	Protocols	Notes
DNS Server	TCP/UDP 53	Authoritative for internal zones, recursion disabled externally
HTTP Server	TCP 80/443	Hosts internal web apps, documentation portal
Email Server	SMTP/IMAP	Internal email routing, optional external relay
Firewall	Stateful + NAT	ACLs, PAT, DNS redirect, DoH/DoT filtering
NTP Server	UDP 123	Time sync for all devices
SSH Access	TCP 22	Secure management of switches and servers
WLC	CAPWAP (UDP 5246/5247)	Centralized control of APs, SSID/VLAN mapping, client authentication

### 🔹 ACL Strategy
- Guest VLAN (40):
  - Denied access to VLANs 10, 20, 30, 99
  - Allowed outbound Internet via PAT
- HR ↔ Finance:
  - Denied direct communication
- IT VLAN:
  - Full access to all services
- DNS NAT Redirect:
  - Rogue clients forced to use internal DNS

### 🧪 Simulation Tips
- Simulate CAPWAP tunnels between APs and WLC
- Test ACLs with ping, traceroute, and service access
- Use DHCP pools with static reservations for core services
- Annotate configs for peer clarity and academic review
- Simulate WLC failover or AP reassociation logic